Childcare Management Software

MVP Feature List & Build Plan

Prepared for Gene  |  August 14, 2026

# 1. Positioning

The category — Procare, Smartcare (Vanco), Playground — is mature but not well loved. Reviews across all three converge on the same complaints: opaque or clunky pricing, dated or fragile UI, weak multi-site support, poor offline handling, and support that gets slower exactly when centers need it most. Rather than rebuilding all three feature sets from scratch, the fastest path to a defensible product is picking one or two of these gaps as a wedge, winning a specific segment on that strength, and expanding outward once retention is proven.

# 2. Target Customer (Beachhead Segment)

Small-to-mid multi-location childcare operators (3–15 centers) who have outgrown a single-site tool like Playground but find Procare's pricing and support frustrating enough to switch. This segment is large enough to be viable, underserved by all three incumbents, and has a clear, provable pain point (multi-site billing and compliance reporting) that justifies switching costs.

# 3. Competitive Gap Summary

| Platform | Strength | Weakness to exploit |
| --- | --- | --- |
| Procare | Deep financial/accounting engine | Dated UI, slow support, sync bugs across devices |
| Smartcare | Real-time alerts, responsive support | Clunky reporting, opaque pricing, weak parent-teacher tools |
| Playground | Clean UX, transparent flat pricing | Not built for multi-site scale, cost grows fast per student |

# 4. MVP Feature List

## Core (table stakes — must match incumbents)

- Enrollment and digital paperwork with e-signatures

- Mobile check-in/check-out with parent ETA sharing

- Daily activity logs — meals, naps, diapering, photos

- Parent messaging, announcements, and RSVPs

- Tuition billing, invoicing, and online payments

- Staff scheduling and basic ratio tracking

## Differentiators (the wedge)

- Offline-first sync: check-in/out and ratio counts keep working through a wifi drop, then reconcile automatically — directly fixes Procare's reported kiosk/tablet sync bug.

- Multi-site compliance automation: state licensing ratios, incident reports, and subsidy billing built for operators running several centers under one roof, not bolted on later.

- Transparent per-location pricing: flat tier by center rather than pure per-child, so cost doesn't balloon as an operator scales — the thing Playground struggles with at volume.

- AI-assisted admin: auto-drafted daily reports from photos/notes, auto-reconciled billing exceptions, natural-language search over records — none of the three lean on this yet.

- Support with a real SLA: live chat with a committed response time, since slow support is the top complaint across all three incumbents.

# 5. Suggested Tech Stack

| Layer | Recommendation | Why |
| --- | --- | --- |
| Frontend (parent + staff app) | React Native (iOS/Android) + React web admin | One codebase for mobile, fastest path to feature parity with Playground/Procare apps |
| Backend | Node.js/TypeScript or Go, REST + WebSockets | WebSockets needed for real-time check-in/alerts; TS shares types with frontend |
| Database | PostgreSQL | Relational data (billing, ratios, compliance) with strong consistency guarantees |
| Offline sync | Local SQLite/WatermelonDB on-device with conflict-resolution sync layer | Core differentiator — must be designed in from day one, not retrofitted |
| Payments | Stripe or Finix (child-care-specific processors also worth evaluating) | Handles PCI compliance, ACH + card, recurring billing |
| Hosting | AWS or GCP, containerized (ECS/Cloud Run) | Standard, scalable, easy to find engineers for |
| AI features | Anthropic/OpenAI API for report drafting, search, and billing-exception summaries | Avoid building/hosting your own models for an MVP |

# 6. Phased Roadmap

## Phase 1 — MVP (Months 1–4)

- Core feature set: enrollment, check-in/out, billing, messaging, daily logs

- Offline-first architecture built in from the start

- Pilot with 3–5 friendly multi-site operators for direct feedback

## Phase 2 — Wedge Differentiation (Months 5–8)

- Multi-site compliance and subsidy billing automation

- Live-chat support with SLA commitments

- Transparent per-location pricing page and self-serve signup

## Phase 3 — Expansion (Months 9–14)

- AI-assisted daily reports, billing reconciliation, and search

- Payroll and HR features to match Procare/Playground breadth

- Franchise/enterprise tier for larger multi-state operators

# 7. Go-to-Market Notes

Lead with the two provable pain points — offline reliability and multi-site compliance — in sales conversations with operators currently on Procare or Smartcare. Publish pricing openly from day one; this alone is a differentiator against Procare and Smartcare's quote-only model. Target migration incentives (free data import, discounted first 3 months) to lower switching costs for operators already locked into a competitor's billing history.

# 8. Key Risks

- Data migration: importing years of billing/enrollment history from Procare/Smartcare is the biggest switching friction — invest early in a reliable import tool.

- Compliance complexity: licensing rules vary by state; scoping too many states at once will slow the MVP — launch in 2–3 states with the clearest rules first.

- Trust with sensitive data: childcare data includes minors' information — security/privacy posture (SOC 2, COPPA-aware design) needs to be credible from the first pilot, not bolted on later.

This plan is a starting framework, not a finished spec — validate the beachhead segment and wedge features with 3–5 target operators before committing engineering resources to Phase 2.